|  | Weekly Team Task and Status Meeting Report | # 2 |
| --- | --- | --- |

| # Team: Heimdalls Eyes | Meeting Date: 02/03/05 |
| --- | --- |
| Project Title: Automatic Target Recognition |  |
| Team members present: - Marisol Buelow - Jevon Yeretzian - Erica Liszewski - Geoffrey Fang | On-time: - Marisol Buelow - Jevon Yeretzian - Erica Liszewski - Geoffrey Fang |

### Progress of Team Meetings

- last meeting(s): 930am Mon. Jan. 31, Peterson Rm. 308; 930am Wed. Feb. 2, Dr. Mlsna’s office;

- next meeting(s): 930am Mon. Feb. 7, Peterson Rm. 308; 930am Wed. Feb. 9, Dr. Mlsna’s office;

- Communication Problems?

### Last week’s Tasks: Status

| Task Title: Development Plan Document | Task Initiation: 1/27/05 | Orig. Due Date: 2/2/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Erica 50% Coordinate actual document and input; Jevon 20% help coordinate document and input; Mari + Geof 15% each - input |  |  |  |
| Description: Create development document according to guidelines on 486 website. |  |  |  |
| Outcome/Progress: |  |  |  |
| Task Eval: |  |  |  |

| Task Title: Create Timeline | Task Initiation: 1/27/05 | Orig. Due Date: 2/3/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Jevon 85% organize and write-up timeline Everone Else 5% each: feedback |  |  |  |
| Description: Create a timeline for project phases. |  |  |  |
| Outcome/Progress: |  |  |  |
| Task Eval: |  |  |  |

| Task Title: Website Update | Task Initiation: 1/27/05 | Orig. Due Date: 2/4/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Geof 100% |  |  |  |
| Description: Update website with info from Team Inventory, Bylaws, and Project Description. Add Timeline when it’s completed. |  |  |  |
| Outcome/Progress: |  |  |  |
| Task Eval: |  |  |  |

| Task Title: Create Neuron | Task Initiation: 1/27/05 | Orig. Due Date: 2/4/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Geof 75% Primary designer/coder; Erica 25% Support |  |  |  |
| Description: Create a neuron object in C++, based off neural net example |  |  |  |
| Outcome/Progress: |  |  |  |
| Task Eval: |  |  |  |

### This week’s Tasks: Work plan

| Task Title: Create and Test Neural Net | Task Initiation: 2/1/05 | Orig. Due Date: 2/18/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Geof 50%; Erica 50% |  |  |  |
| Description: Create a working neural net that trains properly. May use test or spoofed data. |  |  |  |

| Task Title: Verify Hough Transform | Task Initiation: 1/27/05 | Orig. Due Date: 2/18/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Mari 90% Primary designer; Jevon 10% support |  |  |  |
| Description: Verify the previously written Hough Transform algorithm |  |  |  |
| Outcome/Progress: |  |  |  |
| Task Eval: |  |  |  |

| Task Title: Research Hyper spectral Analysis | Task Initiation: 1/27/05 | Orig. Due Date: 2/18/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Jevon 50%; Mari 50% |  |  |  |
| Description: Research hyper spectral image processing, see if some features for locating metals can be discovered. |  |  |  |
| Outcome/Progress: |  |  |  |
| Task Eval: |  |  |  |

### Upcoming Tasks: Planning

| Task Title: Requirements Document | Who (%): Erica and Jevon (mainly, others will probably help) | Rough Due Date: Mid February |
| --- | --- | --- |
| Description: Write up Requirements Document based on outline on 486 website |  |  |

| Task Title: Preliminary Presentation Preparation | Who (%): Everyone, may be broken into smaller sub-tasks | Rough Due Date: Mid February |
| --- | --- | --- |
| Description: Organize and prepare (and present) Preliminary Presentation |  |  |

### Timeline check:

- Slippage? Up-to-date?

- Notebook Status:

- Website Status:

### Other Problems / Other Issues: