|  | Weekly Team Task and Status Meeting Report | # 6 |
| --- | --- | --- |

| # Team: Heimdalls Eyes | Meeting Date: 03/10/05 |
| --- | --- |
| Project Title: Automatic Target Recognition |  |
| Team members present: - Marisol Buelow - Jevon Yeretzian - Erica Liszewski - Geoffrey Fang | On-time: - Marisol Buelow - Jevon Yeretzian - Erica Liszewski - Geoffrey Fang |

### Progress of Team Meetings

- last meeting(s): 930am Mon. Mar 7, Peterson Rm. 308; 930am Wed. Mar. 9, Dr. Mlsna’s office;

- next meeting(s): 930am Mon. Mar 14, Peterson Rm. 308; 930am Wed. Mar. 16, Dr. Mlsna’s office;

- Communication Problems?

### Last week’s Tasks: Status

| Task Title: Software Design Spec | Task Initiation: 2/28//05 | Orig. Due Date: 3/11/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Erica 70% Primary writer; Others 10% input |  |  |  |
| Description: Write up Software Design Specs Document based on outline on 486 website |  |  |  |
| Outcome/Progress: |  |  |  |
| Task Eval: |  |  |  |

| Task Title: Select Hyperspectral bands for use in algorithm | Task Initiation: 2/28/05 | Orig. Due Date: 3/4/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Mari 90% Primary; Jevon 10% support |  |  |  |
| Description: Analyze hyperspectral images and select 12-20 bands that may be useful in the hyperspecrtal analysis |  |  |  |
| Outcome/Progress: |  |  |  |
| Task Eval: |  |  |  |

| Task Title: Create Rules for Inter-Program Textfile | Task Initiation: 3/7/05 | Orig. Due Date: 3/11/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Geof 100% |  |  |  |
| Description: Create the format for the textfile that will be output by the pre-processor and read in by the neural net |  |  |  |
| Outcome/Progress: |  |  |  |
| Task Eval: |  |  |  |

| Task Title: Update Website | Task Initiation: 3/7/05 | Orig. Due Date: 3/11/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Geof 100% |  |  |  |
| Description: Update website with new documents and info |  |  |  |
| Outcome/Progress: |  |  |  |
| Task Eval: |  |  |  |

| Task Title: Copy images from DVD’s to CD-R’s | Task Initiation: 2/28/05 | Orig. Due Date: 3/4/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Geof 100% |  |  |  |
| Description: Copy the hyperspectral images from the DVD’s to CD-R’s so we can use them on computers without DVD readers |  |  |  |
| Outcome/Progress: |  |  |  |
| Task Eval: |  |  |  |

### This week’s Tasks: Work plan

| Task Title: Functional Testing Plans Document | Task Initiation: 3/14//05 | Orig. Due Date: 3/18/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Erica 85% Primary writer; Others 5% input |  |  |  |
| Description: Write up Functional Testing Plans Document based on outline on 486 website |  |  |  |

| Task Title: Format images so they can be read by MATLAB, | Task Initiation: 2/28//05 | Orig. Due Date: 3/11/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Mari 90%; Jevon 10% supprt |  |  |  |
| Description: Format images so they can be read by MATLAB, use only bands that will be useful for hyperspectral analysis |  |  |  |

| Task Title: Preliminary Feature Selection | Task Initiation: 2/28//05 | Orig. Due Date: 3/18/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Jevon 50%, Mari 50% |  |  |  |
| Description: Decide on and select features that can be extracted by the pre-processor and fed into the net |  |  |  |

### Upcoming Tasks: Planning

| Task Title: Testing of preliminary features in NN | Who (%): Geof and Erica | Rough Due Date: End of march |
| --- | --- | --- |
| Description: Test prelim features, |  |  |

### Timeline check:

- Slippage? Up-to-date?

- Notebook Status:

- Website Status:

### Other Problems / Other Issues:

  - Still having trouble opening images, should have that resolved soon (not time yet)