|  | Weekly Team Task and Status Meeting Report | # 8 |
| --- | --- | --- |

| # Team: Heimdalls Eyes | Meeting Date: 03/31/05 |
| --- | --- |
| Project Title: Automatic Target Recognition |  |
| Team members present: - Marisol Buelow - Jevon Yeretzian - Erica Liszewski - Geoffrey Fang | On-time: - Marisol Buelow - Jevon Yeretzian - Erica Liszewski - Geoffrey Fang |

### Progress of Team Meetings

- last meeting(s): 930am Mon. Mar 28, Peterson Rm. 308; 930am Wed. Mar 30, Dr. Mlsna’s office;

- next meeting(s): 930am Mon. Apr 4, Peterson Rm. 308; 930am Wed. Apr 6, Dr. Mlsna’s office;

- Communication Problems?

### Last week’s Tasks: Status

| Task Title: Software Design Spec | Task Initiation: 2/28//05 | Orig. Due Date: 3/11/05 | Status: completed |
| --- | --- | --- | --- |
| Who (%): Erica 70% Primary writer; Others 10% input |  |  |  |
| Description: Write up Software Design Specs Document based on outline on 486 website |  |  |  |
| Outcome/Progress: |  |  |  |
| Task Eval: |  |  |  |

| Task Title: Install ENVI on lab computer | Task Initiation: 3/28/05 | Orig. Due Date: 3/31/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Mari 100% |  |  |  |
| Description: Install ENVI (CD provided by USAF) on lab computer in Rm. 308 |  |  |  |
| Outcome/Progress: |  |  |  |
| Task Eval: |  |  |  |

### This week’s Tasks: Work plan

| Task Title: Format images so they can be read by MATLAB | Task Initiation: 2/28//05 | Orig. Due Date: 3/06/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Mari 90%; Jevon 10% supprt |  |  |  |
| Description: Format images so they can be read by MATLAB, use only bands that will be useful for hyperspectral analysis. This may also include setting a standard pixel resolution as well. |  |  |  |

| Task Title: Create Preliminary Feature Vector | Task Initiation: 3/28//05 | Orig. Due Date: 4/01/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Jevon 50%, Mari 50% |  |  |  |
| Description: Create a set of features vectors extracted from hyperspectral images to train neural network on |  |  |  |

| Task Title: Functional Testing Plans Document | Task Initiation: 3/28//05 | Orig. Due Date: 4/08/05 | Status: outlined (5%) |
| --- | --- | --- | --- |
| Who (%): Erica 70% Primary; Everyone else 10% providing content |  |  |  |
| Description: Write up Functional Testing Plans Document based on outline on 486 website |  |  |  |

| Task Title: Prepare for Presentation II | Task Initiation: 3/28//05 | Orig. Due Date: 4/08/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Geof 50%, Erica 50% |  |  |  |
| Description: Put together presentation slides and content for presentation II |  |  |  |

| Task Title: Acquire Jpegs for alternate test set for neural network | Task Initiation: 3/28//05 | Orig. Due Date: 4/04/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Erica 100% |  |  |  |
| Description: Acquire jpg images of toy tanks on various backgrounds for use as an alternate test set. Features will later be extracted from these images. |  |  |  |

| Task Title: Create alternate training set | Task Initiation: 3/28//05 | Orig. Due Date: 4/08/05 | Status: waiting on jpegs |
| --- | --- | --- | --- |
| Who (%): Geof 70%, Erica 30% |  |  |  |
| Description: extract a training set of features from jpeg images for alternate testing. |  |  |  |

### Upcoming Tasks: Planning

| Task Title: Testing of preliminary features in NN | Who (%): Geof and Erica, mostly Geof | Rough Due Date: April 12 (waiting on feature vectors) |
| --- | --- | --- |
| Description: Test prelim features, |  |  |

### Timeline check:

- Slippage? Up-to-date?

- Notebook Status: up to date

- Website Status: up to date

### Other Problems / Other Issues: