## Slide 1: Northrop Grumman Umbilical 100% Build
Griffin Brandt, Leah Blakney, Jonathan Armijo, Jack Shields
March 31st, 2022

## Slide 2: Design Efforts - CAD
Heat Shield Removed
NG – 3/31/2022
Griffin Brandt
Figure 1: CAD Assembly
Figure 2: CAD Exploded View

## Slide 3: Design Efforts - Assembly
Full assembly made
Show demonstration later
NG – 3/31/2022
Jonathan Armijo
Figure 3: Electrical Circuit
Figure 4: Hardware Assembly

## Slide 4: Purchasing Plan
Total
Purchasing
Plan
$1890.31
Table 1: Purchasing Plan
NG – 3/31/2022
Jack Shields

## Slide 5: Manufacturing Plan
Part / Assembly | Part # | Quantity | Price | Total Price | Status | Supplier | Manufacture | Start/Order Date | Finish/ Receive Date
Left Disk Cut and Tapped | NA | 1 | $40.98 | $40.98 |  | SendCutSend | SendCutSend | 5-Feb | 14-Feb
Right Disk Cut and Tapped | NA | 1 | $41.05 | $41.05 |  | SendCutSend | SendCutSend | 5-Feb | 14-Feb
Left Side Plate Cut and Tapped | NA | 1 | $40.55 | $40.55 |  | SendCutSend | SendCutSend | 5-Feb | 14-Feb
Right Side Plate Cut and Tapped | NA | 1 | $41.66 | $41.66 |  | SendCutSend | SendCutSend | 5-Feb | 14-Feb
Base Plate | NA | 1 | $123.97 | $123.97 |  | SendCutSend | SendCutSend | 5-Feb | 14-Feb
Welding, R/L Plate to Base | N/A | 1 | N/A | N/A |  | N/A | Machine Shop | 25-Feb | 25-Feb
Inside Wheel | N/A | 1 | N/A | N/A |  | Home Depot | Jonathan/ Machine Shop | 25-Feb | 4-Mar
Shaft | N/A | 1 | N/A | N/A |  | Home Depot | Jonathan/ Machine Shop | 25-Feb | 4-Mar
Electrical Layout | N/A | 1 | N/A | N/A |  | N/A | Jonathan | 4-Mar | 11-Mar
Machine Assembly | N/A | 1 | N/A | N/A |  | N/A | Griffin/ Machine Shop | 7-Mar | 30-Mar
Electrical Assembly | N/A | 1 | N/A | N/A |  | N/A | Jonathan/ Machine Shop | 7-Mar | 29-Mar
Full Assembly | N/A | 1 | N/A | N/A |  | N/A | Team | 14-Mar | 30-Mar
NG – 3/31/2022
Griffin Brandt
Table 2: Manufacturing Plan

## Slide 6: Demonstration
NG – 3/31/2022
Jonathan Armijo

## Slide 7: Testing Plan
Motor Startup – Complete
Cable Type – Postponed due to weather
Side Force - <10lbs
Retraction Speed – 6lb umbilical 6ft in 1sec
Temperature – -30F to 160F
NG – 3/31/2022
Leah Blakney

## Slide 8: Gantt Chart
Figure 5: Gantt Chart
NG – 3/31/2022
Jack Shields

## Slide 9: Questions
NG – 3/31/2022

## Slide 10: Full Gantt Chart

## Slide 11: Reference
K. Your, "blasting off!," Know Your Meme, [Online]. Available: https://news.knowyourmeme.com/photos/1958576-tonight-on-bottom-gear. [Accessed 3 November 2021].