## Slide 1
NAU Boeing Autonomous Capstone Agenda Items Presentation

## Slide 2
Presentation Outline
General
  Org Chart
  Budget
Sub-team Quad charts
  Brakes
  Steering
  Throttle
Q&A concerning recent feedback
Figure 1: Vehicle of Our Choice + Devon
2

## Slide 3
General Org Chart
3

## Slide 4
Anticipated Expenses | 
Category | Cost ($)
50A inline fuse with holder | 14.00
ESC | 19.99
Voltage regulator | 6.99
Hose Clamp kit | 6.49
Reservoir | 16.99
Rotary Encoder | 2.00
Mounts | 10.00
Mounting Hardware | 2.00
Electrical Box | 13.99
Arduino nano | 6.00
Wiring harness | 7.99
Geared DC motor | 30.00
Potentiometer | 3.00
Timing Belt | 5.00
Potentiometer | 3.98
3D Printed Mounts | 26.97
Driver for Stepper Motor | 19.65
Electrical Wire | 7.99
Brakes | 64.46
Steering | 79.98
Throttle | 58.59
Total | 203.03
Purchased Materials |  | 
Category | Description | Cost ($)
Go Kart |  | 1,750.00
Fire Extinguishers | safety | 37.78
Custom Domain | for website | 17.18
High Torque DC Motor | Braking | 26.57
Hydraulic Gear Pump | Braking | 47.80
Stepper Motor | Throttle | 32.88
Fish scale | measurements | 8.74
Gas | for kart | 4.21
Graphic Designers | made logo | 100.00
Income | Boeing | 5,000.00
Income | GoFundMe + Chipotle fundraiser | 738.38
Total Income |  | 5,738.38
Total Expenses |  | 2,025.16
Remaining Funds |  | 3,713.22
SUBTEAM | Brakes | Steering | Throttle | Electrical | Travel | Go Kart | Misc
Estimated Budget ($) | 800 | 1000 | 600 | 1625 | 450 | 1750 | 500
Total Estimated Expenses = ~6,721
4
Budget

## Slide 5: Brakes Flow Chart
JK 7
Line Reducer
Inlet
Outlet
+
-
Voltage Regulator

## Slide 6: Brakes Sub-team
Boeing Autonomous Quad chart Updates
Org / lead & POC
Budget & Schedule
Help Needed/Next Steps
Current Status
Recent Accomplishments
Discuss POC Organization Chart
Budget $800 – Spent ~$64 – Refund ~$64
Rolling Actions Items List:
  Prototype 1 Rework (Marek, Jake, and Seth 11/5)
  Parts Ordered for Prototype 1 (Jake 11/8)
  Prototype 1 Video (11/13)
  Reworked CAD Modelling (Marek 11/12)
  Electrical Diagram (Evan & Dante 11/6)
Presentation 3 Finished
Master Cylinder Pressure Calculated
Plenty of Research on Motors, Pumps, and Electronics
Identified Critical Design Aspect, causing us to consider pivoting from our original design to more cohesive setup
Help Needed
  Mechanical Misunderstandings for Prototype 1
Next Steps
  Meetings to Discuss Prototype 1 Design Rework
5

## Slide 7
Brakes Sub-team
Organization Chart
Jacob Keeland (jk2398@nau.edu) (Manufacturing Lead, Brakes Primary Designer
Marek Lemieux (Marek.Lemieux@nau.edu) (Calculations Lead)
Evan Hudak (Evan.Hudak@nau.edu) (Brakes Electrical)
Dante Palmieri (djp3937@nau.edu) (Brakes Electrical)
6

## Slide 8: Steering Sub-team
Boeing Autonomous Quad chart Updates
Org / lead & POC
Budget & Schedule
Help Needed/Next Steps
Current Status
/Recent Accomplishments
Discuss POC Organization Chart
Budget
  $1000 allocated; $0 spent
    Expected to spend $66 from recent BOM
Rolling Actions Items List (In Progress)
  Selina: Finalize CAD for Prototype 1 (11/6)
  Seth: Draft Electrical Subcomponent Diagram (11/8)
  Lily: Finalize Electrical Subcomponent Diagram & Prototype 1 BOM (11/9)
  Desirae: Finalize Steering Prototype Video Demo 1 (11/13)
Completed CAD Model of Prototype 1
Gathered Kart Measurements
Researched Different Motors
Currently sourcing materials
Help Needed
  Discuss any inquiries, problems, etc.
Next Steps
  Finalize Presentation 3
  Preparing Prototype 1 Demos
  Continue Prototype Draft, Assembly, & Testing
7
Notes: POC ORG is on next slide

## Slide 9
Steering Sub-team
Organization Chart
Desirae Mangum (drm495@nau.edu) (Steering Lead, Steering Mechanical)
Selina Cozens (syc34@nau.edu) (Steering Mechanical)
Seth Jones (spj47@nau.edu) (Steering Electrical)
Lily Quintanar (lgq7@nau.edu) (Steering Electrical)
8

## Slide 10: Throttle Sub-team
Boeing Autonomous Quad chart Updates
Org / lead & POC
Budget & Schedule
Help Needed/Next Steps
Current Status/
Recent Accomplishments
Discuss POC Organization Chart
Budget
  $600 allocated; $41.62 spent
Rolling Actions Items
  Prototype 1: 3D Print Parts (11/8)
  Purchase Rest of Materials (11/5)
    Driver
    Potentiometer
    Electrical Wire
  Finalize Demonstration (11/13)
Kart Measurements Recorded
Kart Calculations Relative to Actuation System Finalized
Prototype 1 CAD Complete
Stepper Motor Purchased
Help Needed
  Mounting Material and Mechanism
  Safety with Electrical Wire
Next Steps
  Prototype 1 Demonstration
  Finalize Mounting Design
9

## Slide 11
Throttle Sub-team
Organization Chart
Elise Chantegros (eac527@nau.edu) (Throttle Mechanical)
Natasa Peric (np654@nau.edu) (Throttle Lead, Throttle Mechanical)
Devon Allan (dja289@nau.edu) (Throttle Electrical)
10

## Slide 12
Q&A for feedback
11